## Slide 1
Showcasing Key Features and Progress
Top5ive (Working Title) – Progress Demo
Daysha Roberts

## Slide 2
Problem Statement
Problem: Sharing playlists is messy and discovery is weak.
Solution: Top5ive lets people create playlists and discover them through search, tags, and likes.
Target users: students, DJs, music lovers, creators, classmates testing the app.

## Slide 3
  Public/private playlists
  Tags for discovery
  Explore page (search + filter)
  Sort by newest / most liked
  Playlist detail page + shareable link
  Likes as social proof
  Creator profiles (planned)
Proposed Features

## Slide 4
  Switched from DJ productivity app → playlist sharing social app
  Branding concept update: exploring “The Queue” luxury club vibe (pending instructor approval).
  Prioritized UI + discovery flow first for April testing
  Backend/auth stabilization scheduled after UI demo is solid
Modifications

## Slide 6
Completed:
  Explore UI
  Search
  Tag filtering
  Sorting
  Playlist cards + detail navigation
  In progress:
  Backend integration (DB/auth)
  Next:
  Tracks feature, delete playlist, liked playlists tab
Progress Tracking

## Slide 7
Explore page with playlist cards and tags
Explore Page

## Slide 8
Search narrows results, Tags stack to filter, Filters update via URL params
Search + Tag Filtering

## Slide 9
Email + password sign in (Supabase Auth)
Create account link for new users
Redirects back to the page you were trying to access (“next” routing)
Navbar updates after login (shows user name + profile menu)
Log in screen

## Slide 10
Landing Page
Premium “luxury club” hero for The Queue
Quick actions: Explore + Create playlist
“Tonight’s Picks” and “Hot right now” sections powered by demo playlists
Designed to make discovery feel curated, not random